UniPortal

Institutional Student Information & Enrollment Management System Proposal

Prepared for Institutional Discussion

Prepared by Sky High Tech

Technology Made Simple

Building Africa's Digital Future from South Sudan

Date: May 25, 2026

# 1. Executive Summary

Many universities and colleges still manage registration, student identity, course selection, approval decisions, and reporting through disconnected tools. Paper forms, spreadsheet files, manual approvals, and office-to-office follow-ups make registration slower than it needs to be and reduce confidence in institutional data.

UniPortal is proposed as a focused, web-based institutional platform that brings the registration lifecycle into one controlled environment. It allows administrators to configure academic structure, students to submit enrollment requests, registrars to approve or return requests with accountability, and leadership to view registration activity with greater clarity.

EXECUTIVE RECOMMENDATION Begin with a guided institutional pilot. The pilot should validate registration policies, data structure, reporting needs, user roles, and operational readiness before any full institutional rollout.

# 2. Institutional Challenges

| Challenge | Institutional impact |
| --- | --- |
| Paper-based registration | Creates delays, physical queues, lost forms, and limited visibility across departments. |
| Spreadsheet dependency | Makes data duplication, inconsistent versions, and manual consolidation common. |
| Delayed approvals | Leaves students uncertain and increases pressure on registrar and departmental offices. |
| Student confusion | Students do not always know whether their registration is pending, approved, rejected, or returned for correction. |
| Weak audit trails | Approval decisions may lack clear reviewer identity, date, previous status, or reason. |
| Limited reporting visibility | Leadership must wait for manual reports instead of seeing operational registration activity quickly. |

# 3. Proposed Solution: UniPortal

UniPortal is a modern institutional web platform designed to support academic setup, student management, course registration, registrar approval, enrollment slips, and academic record foundations. The platform is intentionally focused: it solves a high-value registration workflow first, while creating the foundation for broader institutional modules.

POSITIONING UniPortal gives university leadership a practical path from fragmented registration operations to a controlled digital workflow that can be piloted, measured, and expanded.

# 4. Current MVP Capabilities

| Capability area | Current UniPortal support |
| --- | --- |
| Academic setup | Faculties, departments, programs, courses, levels, semesters, and academic sessions. |
| Student management | Student accounts, academic identity, profile fields, status management, and verification controls. |
| Enrollment workflow | Student course browsing, enrollment request submission, credit total review, and active session control. |
| Registrar approval | Approve, reject, or return requests for correction with structured reasons and decision notes. |
| Auditability | Decision audit logs capture reviewer, date, previous status, new status, reason type, and note. |
| Official outputs | Printable enrollment slips for approved enrollments and academic records foundation. |
| Dashboards | Admin dashboard, registrar dashboard, and student self-service views. |

# 5. Role-Based Access

| Role | Access and institutional purpose | Status |
| --- | --- | --- |
| Admin | Academic setup, student management, course management, academic sessions, dashboards, and demo readiness. | Current MVP |
| Registrar | Enrollment review, approval decisions, audit log review, and academic records operations. | Current MVP |
| Student | Profile updates, course browsing, enrollment requests, enrollment slip viewing, and academic records viewing. | Current MVP |
| Finance | Payment tracking, financial clearance, and fee management foundation. | Pilot module |
| Lecturer | Assigned courses, student rosters, and grade submission workflow. | Pilot module |
| Dean/HOD | Department oversight, enrollment analytics, and academic approval visibility. | Pilot module |

# 6. Institutional Benefits

Faster registration process through a clearer digital workflow.

Reduced manual errors caused by duplicate spreadsheets and repeated data entry.

Better student communication because students can see registration status and action-required messages.

Registrar accountability through controlled decisions and audit history.

Leadership visibility into students, courses, sessions, and enrollment status.

Foundation for digital transformation across academic, finance, and departmental operations.

# 7. Security & Technical Readiness

| Readiness area | Current foundation |
| --- | --- |
| Authentication | JWT-based login and protected API routes. |
| Role protection | Role-based access control for admin, registrar, student, and pilot institutional roles. |
| Application hardening | Helmet security headers, authentication rate limiting, JSON body size limits, and structured error handling. |
| CORS | Frontend origin control using CLIENT_URL and optional CORS_ORIGINS. |
| Health monitoring | Backend health endpoint for deployment checks. |
| Deployment model | Render backend support, Vercel frontend support, and MongoDB Atlas database support. |

# 8. Honest Positioning

WHAT UNIPORTAL IS TODAY UniPortal is a serious institutional MVP ready for guided pilot deployment. It is not yet positioned as a complete full-scale Student Information System. The current product proves the registration lifecycle and establishes the foundation for future institutional modules.

This honest positioning protects the institution and the implementation team. It allows leadership to evaluate real workflows, validate data requirements, and prioritize the next modules with evidence from an operational pilot.

# 9. Roadmap

| Roadmap stream | Modules and outcomes |
| --- | --- |
| Pilot modules | Finance module, lecturer module, and dean/HOD oversight module. |
| Academic expansion | Transcript generation, grade workflows, timetable, and academic reporting. |
| Institutional communication | Notifications, announcements, and student-facing alerts. |
| Administrative expansion | Admissions/intake management, document uploads, CSV import, and reporting exports. |
| Financial expansion | Payments, fee statements, payment tracking, and financial clearance workflows. |

# 10. Recommended Implementation Approach

| Phase | Duration | Primary activities | Outcome |
| --- | --- | --- | --- |
| Phase 1: Pilot Discovery | 30-60 days | Registration workflow mapping, academic setup review, data structure validation, and user role confirmation. | Pilot scope and success criteria approved. |
| Phase 2: Pilot Deployment | 60-90 days | Configured deployment, sample data import, training, controlled pilot registration cycle, and support. | Institution validates UniPortal in real operations. |
| Phase 3: Institutional Rollout | After pilot | Department-by-department rollout, expanded data migration, reporting setup, support model, and roadmap activation. | Institutional adoption plan launched. |

# 11. Pricing Options

The pricing below is intended for institutional discussion and final scoping. Actual pricing should be confirmed after pilot discovery, data review, hosting requirements, number of departments, user volume, and implementation complexity.

| Model | Indicative price | Includes |
| --- | --- | --- |
| Model A: Pilot Package | USD 2,500-5,000 | Pilot deployment, configuration, academic setup, initial training, and pilot support. |
| Model B: Institutional Rollout | USD 8,000-20,000+ | Full implementation, department rollout, data migration, user training, and go-live support. |
| Model C: Annual Institutional Support License | USD 3,000-10,000/year | Hosting, maintenance, security updates, technical support, and agreed enhancements. |

OPTIONAL STUDENT-BASED PRICING For larger institutions, Sky High Tech may propose a student-based pricing model. This can align cost with enrollment size, support requirements, hosting load, and phased institutional adoption.

# 12. Why Sky High Tech

Sky High Tech is a South Sudan technology company focused on building practical digital solutions for local and regional institutions. Our positioning is simple: Technology Made Simple. We believe universities and colleges in South Sudan and East Africa should have access to modern, locally relevant systems that reflect their real operating environment.

UniPortal is part of a broader mission: Building Africa's Digital Future from South Sudan. The platform is designed with institutional seriousness, practical deployment needs, and regional affordability in mind.

# 13. Conclusion & Recommendation

UniPortal is ready for an institutional pilot discussion. The system demonstrates a credible registration lifecycle from academic setup to student enrollment, registrar decision-making, enrollment slip generation, and academic record foundations.

Sky High Tech recommends beginning with a guided pilot discovery and controlled deployment. This approach allows the institution to validate workflow fit, data requirements, training needs, reporting priorities, and rollout cost before committing to a full institutional implementation.

RECOMMENDED NEXT STEP Schedule a guided institutional pilot discussion with university leadership, registrar, ICT, finance, deans/HODs, and selected administrative users.

# 14. Signature Page

Prepared by:

Sky High Tech

Technology Made Simple

Building Africa's Digital Future from South Sudan

Email: skyhighttech@gmail.com

| Authorized representative | Institution representative |
| --- | --- |
| Name / Signature / Date | Name / Signature / Date |